Test Sign-Off Document

Project Name: Prestashop E-Commerce Website Testing
Version: 1.0
Prepared By: QA Team
Date: 14-September-2026
Test Environment: QA Server
Browser Compatibility: Chrome, Firefox, Edge

1. Introduction

This document serves as a formal sign-off on the completion of the testing activities for the E-Commerce Website project. All planned test cases have been executed, and the application meets the defined exit criteria.

2. Objectives

- Ensure all critical modules of the e-commerce website are functioning correctly.

- Confirm that all high-severity defects have been fixed or accepted.

- Provide confidence to stakeholders that the product is ready for release.

3. Modules Tested

| S.No | Module | Status |
| --- | --- | --- |
| 1 | Home Page | Passed |
| 2 | Product Description | Passed |
| 3 | Contact Us | Passed |
| 4 | Add to Cart | Passed |
| 5 | Checkout | Passed |
| 6 | Customer Login | Passed |
| 7 | New Customer Login | Passed |
| 8 | Order Tracking | Passed |
| 9 | Product Filters | Passed |

4. Test Summary

| Test Type | Total | Passed | Failed | Not Executed |
| --- | --- | --- | --- | --- |
| Functional | 180 | 160 | 18 | 0 |
| UI/UX | 5 | 5 | 0 | 0 |
| Compatibility | 5 | 5 | 0 | 0 |
| Integration | 6 | 6 | 0 | 0 |

5. Defect Summary

| Severity | Reported | Fixed | Deferred | Accepted |
| --- | --- | --- | --- | --- |
| Critical | 6 | 0 | 6 | 0 |
| Major | 6 | 0 | 6 | 0 |
| Medium | 0 | 0 | 0 | 0 |
| Minor | 4 | 0 | 4 | 0 |

6. Exit Criteria Status

| Exit Criteria | Status |
| --- | --- |
| All planned test cases executed | ✅ Met |
| No Critical or High priority defects open | not met |
| Smoke/Sanity tests passed on staging environment | Not met |
| Test Summary Report reviewed | ✅ Met |
| Business acceptance obtained | Not met |

7. Pending/Risks

- Six Major & Critical defects pending and send for review to product owner.

- Minor severity issue cases can be deferred to next release.

8. Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead | Greeshma | ________ | 14-Sept-2026 |
| Project Manager | Rahul | ________ | 14-Sept-2026 |
| Business Analyst | Sneha | ________ | 14-Sept-2026 |
| Product Owner | Vikas | ________ | 14-Sept-2026 |

9. Conclusion

The QA team confirms that the e-commerce website has undergone complete testing as per the test plan. All critical functionalities are stable. This document marks the official sign-off of testing activities, and the application is now ready for deployment.