Test Summary Report

Project Name:

Online Shopping Portal – E-Commerce Website

https://demo.prestashop.com/#/en/front

Test Summary Report Date:

14-September-2026

https://github.com/Ajuchummar/Prestashop-Project

Tested By:

QA Team – Aju Chummar

1.  Objective of Testing

To validate that all critical functionalities of the e-commerce application (like Home Page, Contact Us, Add to Cart, Checkout, Customer Login, Login to your account, Order Tracking, Product Filters) work as expected, are free from critical defects, and provide a smooth user experience.

2.  Scope of Testing

In-Scope:

- User registration and login

- Product browsing and search

- Product details page

- Add to cart and wishlist

- Checkout process

- Payment gateway integration (dummy)

- Order confirmation and history

- User profile and address management

- Admin – Product management and Order tracking

Out-of-Scope:

- Real-time integration with third-party payment systems

- SEO testing

- Performance and load testing (handled separately)

3.  Test Environment

| Item | https://demo.prestashop.com/#/en/front |
| --- | --- |
| Application | PrestaShop Demo Store Front Office |
| OS | Windows 11 |
| Browsers | Google Chrome, Mozilla Firefox |
| Automation | Java, Selenium WebDriver IDE, TestNG |
| Defect Tracking | defect tracker |
| Test Evidence | Screenshots, execution logs, TestNG reports |
| Network | Stable internet connection |

4.  Test Artifacts Created

- Test Plan

- Test Case document

- Test Defect report

- Test Automation Scripts

- Test Summary Report

- Test Signoff Document

5.  Testing Types Performed

- Smoke Testing

- Functional Testing

- Integration Testing

- UI/UX Testing

- Cross-browser Testing

- Regression Testing

- Retesting

6.  Defect Summary

| Severity | No. of Defects | Status (Closed/Open) |
| --- | --- | --- |
| Critical | 6 | Open |
| Major | 6 | Open |
| Medium | 0 | open |
| Minor | 4 | closed |
| Total | 16 | open |

7.  Test Metrics Summary

| Item | Count |
| --- | --- |
| Total Test Cases Executed | 196 |
| Test Cases Passed | 178 |
| Test Cases Failed | 18 |
| Test Cases Blocked | 0 |
| Defects Reported | 18 |
| Defects Closed | 0 |

8.  Test Schedule and Duration

- Test Planning Start: 13-August-2026

- Test Execution Period: 14-August-2026to 13-September-2026

- Total Duration: 21 working days

9.  Risks and Issues:

- Unexpected downtime of UL happens.

- Website loading had unstable during testing phase.

- New User stability issue

10.  Test Results Summary

- Major and critical defects have been pending.

- Functional and integration scenarios have passed.

- Regression testing confirmed small major side-effects due to defects.

- Application need to retest before production deployment with 4  major high priority issues deferred to next test.

11.  Conclusion & Recommendation

The e-commerce application has passed major test scenarios successfully. The current build is not stable to meet the acceptance criteria fully. The QA team recommends the application be moved to Backend development changes with Recheck status.